PAYWITHEASE BUSINESS OS

Roadmap QA and Launch Plan

Sprint roadmap, testing strategy, production hardening, team structure, and Definition of Done.

| Version | 1.0 - July 2026 |
| --- | --- |
| Prepared For | PayWithEase / PEB MSME FinTech App |
| Architecture Direction | Java 21 + Spring Boot 3.x + Microservices |
| Primary Market | Indian MSMEs, proprietors, traders, service firms, training institutes, and small companies |
| Document Status | Production-ready planning blueprint; requires legal/CA review before statutory filing integration |

# 1. Roadmap Overview

The roadmap assumes production-grade development rather than a quick prototype. Features must not compromise financial correctness, security, compliance review, or auditability.

# 2. Sprint Plan

| Sprint | Theme | Deliverables |
| --- | --- | --- |
| Sprint 0 | Foundation | Repo setup, coding standards, Java parent POM, CI/CD, environments, secrets, architecture contracts, design system. |
| Sprint 1 | Auth and Business Setup | OTP/passkey, roles, tenant, device sessions, business profile, GST/PAN/Udyam, branch, settings. |
| Sprint 2 | Masters | Customer, vendor, employee, product/service, HSN/SAC, chart of accounts setup. |
| Sprint 3 | Receive Flow | Customer search, invoice item entry, full/partial payment, QR generation, webhook, invoice dispatch. |
| Sprint 4 | Pay Flow | Vendor payment, employee salary, OCR bank capture, payouts, payslips, vendor ledger. |
| Sprint 5 | Accounting Engine | Double-entry posting, journals, ledgers, trial balance, month lock, correction flow. |
| Sprint 6 | Installments and Reminders | Receivable/payable schedules, D-3/D-1/D-day reminders, escalation, notification logs. |
| Sprint 7 | Bank Import and Reconciliation | CSV/PDF import, bank transaction model, auto-match, exception queue, reconciliation report. |
| Sprint 8 | GST and Invoice Compliance | Sales/purchase register, GSTR-1, GSTR-3B, credit/debit notes, e-invoice/e-way readiness. |
| Sprint 9 | Payroll Compliance | PF, ESI, PT, salary TDS workings, payroll reports, employee self-service. |
| Sprint 10 | CA/Audit Workspace | CA invite, audit evidence room, comments, exception sign-off, export packs. |
| Sprint 11 | Analytics and Intelligence | P&L, balance sheet, cashflow, profit/margin, anomaly detection, compliance risk score. |
| Sprint 12 | Security Hardening | SAST/SCA/DAST, pen test fixes, SIEM, WAF, rate limits, mTLS, backup/restore drill. |
| Sprint 13 | Scale and Reliability | Load tests, chaos tests, gateway failover, gateway abstraction, provider fallback, DR runbook. |
| Sprint 14 | Pilot Launch | Pilot MSMEs, accountant/CA UAT, bug fixes, onboarding analytics, support playbooks. |
| Sprint 15 | GA Launch | App store release, production monitoring, SLA, compliance review cadence, customer support. |

# 3. Coding Standards

Java 21, Spring Boot 3.x, package-by-domain, clean architecture, strict validation, no business logic in controllers.

Use DTOs and mappers; never expose JPA entities directly through APIs.

All financial commands require idempotency and audit event creation.

All services include OpenAPI docs, health checks, metrics, traces, and structured logs.

Migrations through Flyway/Liquibase only; no manual production schema edits.

Unit tests for business rules; integration tests with Testcontainers; contract tests for service APIs.

Code review mandatory; critical financial and security code requires senior approval.

# 4. QA Strategy

| Test Layer | Coverage |
| --- | --- |
| Unit testing | Accounting posting, tax calculations, payroll formula, installment schedule, reconciliation scoring. |
| Integration testing | Service APIs, database transactions, Kafka events, outbox, notification provider mocks. |
| Contract testing | Gateway to services and service-to-service APIs. |
| End-to-end testing | Receive -> QR -> payment webhook -> invoice -> ledger -> GST register. |
| Mobile testing | Offline queue, camera/OCR, push notifications, device binding, biometric unlock. |
| Security testing | OWASP Top 10, auth bypass, tenant isolation, replay attack, file upload abuse. |
| Load testing | 10,000 concurrent users simulation, payment spikes, webhook bursts, dashboard queries. |
| Compliance testing | GST calculations, invoice numbering, GSTR reports, payroll statutory rates, export validation. |
| UAT | Real MSME owner, accountant, and CA test scenarios. |
| Regression testing | Critical user journeys run before every release. |

# 5. Production Readiness Checklist

All critical/high security vulnerabilities fixed.

Tenant isolation tests passed.

Webhook replay and duplicate payment tests passed.

Financial posting balanced for all business events.

Bank reconciliation exception workflow validated.

GST and payroll reports reviewed by qualified professionals.

Payment data storage architecture reviewed for India localization.

DPDP consent, notice, retention, and grievance flows implemented.

Backups, restore tests, DR runbook, and incident response tested.

Monitoring dashboards, alerts, and on-call escalation active.

Provider fallback for SMS/email/payment gateway documented.

App store privacy disclosures reviewed.

Support, refund, grievance, and compliance update playbooks ready.

# 6. Team Structure

| Role | Minimum Responsibility |
| --- | --- |
| Product Manager | Roadmap, PRD ownership, pilot feedback, release decisions. |
| Business Analyst | FRD, workflows, acceptance criteria, compliance mapping. |
| Java Backend Lead | Architecture, service design, code quality, event model. |
| Java Developers | Microservices, APIs, business rules, tests. |
| Mobile Developers | React Native/Flutter app, offline, camera, UX. |
| Frontend Developer | Web accountant/CA/admin panel. |
| DevOps/SRE | Kubernetes, CI/CD, monitoring, backups, DR, infra security. |
| Security Engineer | Threat model, pen test coordination, secure coding, SIEM. |
| QA Automation Engineer | API, E2E, regression, performance test automation. |
| Compliance/CA Advisor | GST, payroll, income-tax, audit workflow validation. |
| UI/UX Designer | Design system, flows, accessibility, usability testing. |

# 7. Definition of Done

Acceptance criteria passed and signed by product/BA.

Unit, integration, and contract tests pass in CI.

OpenAPI updated and reviewed.

Audit events implemented for financial actions.

Idempotency and retry behavior verified for financial APIs.

Security review completed for auth, data, API, and tenant boundaries.

Observability added: logs, metrics, traces, alerts.

No critical/high bugs open.

Performance budget met.

Staging smoke test passed after deployment.

# Regulatory and Reference Sources

This document is a product and technology planning artifact. GST, payroll, income-tax, privacy, RBI, and payment rules must be revalidated by qualified legal, tax, and compliance experts before production release or filing automation.

GST QRMP and GSTR-1/GSTR-3B guidance: GST tutorial portal: https://tutorial.gst.gov.in/

GSTR-3B monthly filer due-date guidance: GST tutorial portal Form GSTR-3B FAQ: https://tutorial.gst.gov.in/userguide/returns/GSTR3B.htm

E-invoice threshold and IRP advisories: GST e-invoice portal: https://einvoice.gst.gov.in/

E-way bill value threshold: E-Way Bill system FAQ: https://ewaybillgst.gov.in/Staticpages/faq.aspx

RBI payment data storage localization: RBI FAQ on Storage of Payment System Data: https://www.rbi.org.in/commonman/english/scripts/FAQs.aspx?Id=2995

DPDP Rules 2025: MeitY DPDP Rules page: https://www.meity.gov.in/documents/act-and-policies/digital-personal-data-protection-rules-2025-gDOxUjMtQWa

ESIC contribution rates: ESIC contribution page: https://esic.gov.in/contribution

ITR applicability for business/profession AY 2026-27: Income Tax e-filing portal: https://www.incometax.gov.in/iec/foportal/help/individual-business-profession

ITR-4 presumptive taxation FAQ: Income Tax e-filing portal ITR-4 FAQ: https://www.incometax.gov.in/iec/foportal/help/e-filing-itr4-form-sugam-faq

## Uploaded Source Documents Used

PEB_Product_Flow_and_User_Stories.docx - Receive, Pay, Dashboard, Installments, Reminders, Cost vs Margin Dashboard.

PEB_FRD.docx - Functional requirements for Customer, Invoice, Payroll, Vendor, Installment, Reminder, Dashboard, and NFRs.

PEB_SDLC_and_Technical_Requirements.docx - Existing microservices, database, API, security, sprint, testing, and deployment baseline.

PayWithEase Guide 1.docx - Existing frontend screen flow covering Auth, Dashboard, Payments, Commitments, Installments, Reminders, Margin, Payables, Invoices, Payroll, OCR, Voice, Reports, Settings.

PayWithEase PayWithEase Frontend.docx - Existing sprint-based frontend plan.

PEB product.docx - Original feature concept for Receive, Pay, Installment Engine, Reminder, Cost vs Margin, OCR, Profit dashboards.